PHASE 4

FitBuddy – Project Planning

# 1. Development Plan

| Period | Activity | Deliverable |
| --- | --- | --- |
| Week 1 | Problem definition & ideation | Scope, user flow, requirements |
| Week 2 | Backend foundation | FastAPI app, configuration, schemas |
| Week 3 | AI integration | Gemini client, workout/nutrition generation |
| Week 4 | Fallback & persistence | Fallback logic, SQLite models/services |
| Week 5 | Frontend | Jinja2 pages, styling, admin view |
| Week 6 | Feedback feature | Plan revision workflow |
| Week 7 | Testing | Pytest tests and bug fixing |
| Week 8 | Documentation & demo | Architecture, testing report, viva, presentation |

# 2. Technology Stack

| Technology | Use |
| --- | --- |
| Python | Application language |
| FastAPI | Web framework and routes |
| Jinja2 | Server-rendered HTML |
| Pydantic | Input validation |
| SQLAlchemy | Database ORM |
| SQLite | Local database |
| Google GenAI | Optional Gemini integration |
| python-dotenv | Environment configuration |
| Uvicorn | ASGI server |
| Pytest | Automated testing |
| HTML/CSS | Frontend interface |

# 3. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Gemini key missing or request fails | Built-in local fallback generation. |
| Invalid user input | Pydantic validation and HTML constraints. |
| Database record missing during feedback | Return an explicit 404 error page. |
| AI provider dependency | AI calls are isolated in app/ai/ modules. |
| Scope growth | Keep the MVP limited to planning, nutrition tip, feedback and storage. |